## Slide 1: Sprint 3

## Slide 2: Our Sprint 3 Goals
Finalize testing standards
Select input method for external processing
Begin familiarization with relevant software libraries
Choose microcontroller
Create purchase list
Document progress up to sprint 3

## Slide 3: Testing Standards
Decisions:
Cuphead (modern, cooperative, platformer)
Xbox One controller (widely used and available)
Adjusted testing standards
Can designing system
Notes: Goals don’t need to be legible, just to show that arbitrary filler goals are gone

## Slide 4: System Design - CAD
NanoHand
Dextra
Anthropomorphic Hand
OpenHand
Leap Motion Animatronic
Hand
Third Thumb
Open source/research designs
None meet our needs exactly (buildable, controller-friendly)
  Need to brainstorm our design and adapt a current solution

## Slide 5: Microcontroller
First Choice : Raspberry Pi 4
  2GB
  1.5-GHz, 4-core Broadcom BCM2711 (Cortex-A72)
  2x USB 3.0
  2x USB 2.0
  1x Gigabit Ethernet
  2x micro HDMI
  802.11ac / Bluetooth 5.0
Backup Option: Raspberry Pi 3B+
  1GB
  1.4-GHz, 4 core Broadcom BCM2837B0 (Cortex-A53)
  802.11ac / Bluetooth 4.2, Ethernet
  4xUSB
  2.0, HDMI, 3.5mm audio

## Slide 6: Input method for external processing
Selected input method: Head movements
Removes need for hand mobility altogether
Mitigates risk of designing for variability in mobility
More intuitive than voice control
Relevant Libraries:
Mediapipe
Dlib
OpenCV
Notes: Mediapipe - developed by Google, python lib that offers open source cross-platform ML solutions for live and streaming media
Dlib - open source C++ library for ML algorithms
Already identified methods relevant to our application
OpenCV - solvePnP -
estimate the object pose given a set of object points, their corresponding image projections, as well as the camera intrinsic matrix and the distortion coefficients

## Slide 7: Recap: Informal Design Layout
Head positioning —> OpenCV —> Raspberry Pi 4B —> Robot Body —> Xbox One Controller —> Cuphead
TBD
TBD

## Slide 8: Next Sprint Goals
Get a working CAD design
Choose actuator once we have working design
Have purchasing completed
Get head pose estimation functioning
Begin mapping controls
Setup computer